CHAM_CHAM
SIH 2026 Problem Statement 26001 Alignment Report

Technical Strategy, Architecture Rationale, Operational Pipeline & Implementation Roadmap

1. Executive Summary

This document establishes the technical strategy and phased implementation roadmap for aligning CHAM_CHAM with Smart India Hackathon (SIH) 2026 Problem Statement 26001 ('AI-Based early warning and landslide Risk Monitoring System in NER' by MDoNER).

The core operational thesis of CHAM_CHAM remains unchanged: predictive intelligence must drive actionable emergency response. By specializing our multi-hazard prediction engine around landslide susceptibility in the North Eastern Region (NER) while preserving our downstream spatial analysis, GAT cascade reasoning, dynamic route optimization, and dual-role mobile app, CHAM_CHAM delivers a comprehensive solution that far exceeds simple risk classification.

2. Context & Strategic Selection Rationale

Selected SIH Statement: SIH26001 — AI-Based early warning and landslide Risk Monitoring System in NER (North Eastern Region).

Ministry of Development of North Eastern Region (MDoNER) | Category: Software | Theme: Disaster Management.

Why SIH 26001 Over SIH 26071?

Direct Architectural Fit: SIH 26001 directly calls for landslide monitoring, weather/satellite/sensor inputs, GIS heatmaps, vulnerable road visibility, field reporting, and emergency prioritization. These map directly onto CHAM_CHAM's existing spatial intelligence, GAT cascade, PostGIS, and routing architecture.

Avoids Project Dilution: SIH 26071 would force CHAM_CHAM to build a massive meteorological and hydrological forecasting stack (radar ingestion, NWP weather prediction, inundation modeling), shifting the project away from its core differentiator: turning predicted risk into dynamic evacuation action.

Routing Relevance: Landslides in the North Eastern Region cause severe road blockages and isolate remote communities. CHAM_CHAM's dynamic road penalty routing (NetworkX/OR-Tools) directly solves this real-world operational challenge.

3. Core Architectural Pillars Preserved

To ensure zero degradation in current functionality, all existing core capabilities will be strictly preserved:

1. PyTorch Geometric (PyG) GAT Engine: Graph Attention Networks trained on multi-hazard spatial graphs to model secondary disaster chain-reactions (e.g., Heavy Rainfall -> Landslide -> Road Blockade -> Flood).

2. PostgreSQL + PostGIS Spatial Layer: Spatial indexing, geofencing (ST_Contains, ST_Intersects), shelter capacity tracking, and OpenStreetMap road network graph management.

3. NetworkX / OR-Tools Route Solver: Pathfinding with hazard-aware road edge penalties to output turn-by-turn safe evacuation routes.

4. FastAPI Backend Server & APIs: REST endpoints, real-time alert triggers, live data ingestion routines, and background worker tasks.

5. React Native (Expo) Mobile App: Dual-role app featuring Civilian evacuee navigation/SOS/offline mode and Authority control room dashboard/simulator.

4. Gap Analysis & Technical Solutions

| Identified Gap | Current Problem Context | Proposed Solution |
| --- | --- | --- |
| Primary Output Alignment | Current ML outputs general cascade risks rather than explicit landslide risk. | Add dedicated predict_landslide_risk() module outputting 0-100% susceptibility grids while passing risk scores to downstream PyG GAT nodes. |
| Data Feature Ingestion | Rainfall, slope, soil moisture, and historical data are unformalized. | Build modular data_pipeline/ adapters for IMD rainfall (24h/72h), DEM slope, and soil moisture sensor metrics. |
| Field Incident Reporting | Citizens and rescuers cannot submit ground photos of mudslides or cracks. | Add field_report.tsx screen in mobile app with geotagging, photo capture, and offline SQLite queueing. |
| Emergency Prioritization | Isolation of villages and road blockages lacks a prioritized queue. | Compute Emergency Priority Index (EPI) in PostGIS based on hazard risk, population exposure, and connectivity loss. |
| Early Warning Logic | Raw model probabilities can trigger excessive false alarms. | Implement confidence- and freshness-aware Warning Engine with multi-level alerts (Notice, Watch, Warning). |

5. Phased Implementation Roadmap

Phase 0: Formalization & Data Pipeline (Days 1–3)

Task 0.1: Create landslide_data_pipeline.py with adapters for IMD rainfall, soil moisture, slope DEM, and historical landslides.

Task 0.2: Build synthetic NER dataset generator for offline testing and verification.

Phase 1: ML Engine & PostGIS Integration (Days 4–7)

Task 1.1: Implement landslide_model.py in ml_engine/models/ trained on fused environmental features.

Task 1.2: Update combined_disaster_engine.py to fuse landslide risk predictions into PyG GAT graph nodes.

Task 1.3: Create PostGIS spatial index tables for landslide risk heatmaps.

Phase 2: Priority Engine & Dynamic Routing (Days 8–10)

Task 2.1: Create landslide_routes.py API with predict, priority-queue, and field-reports endpoints.

Task 2.2: Update evacuation_routes.py to run spatial intersections between landslide polygons and OSM road segments in PostGIS.

Phase 3: Mobile App & Authority Workflows (Days 11–14)

Task 3.1: Build field_report.tsx UI in React Native with camera photo capture, geotagging, and offline SQLite sync.

Task 3.2: Update authority incidents.tsx and simulator.tsx with rainfall threshold simulation sliders.

6. Codebase File Modification Map

[NEW] backend-server/data_pipeline/landslide_data_pipeline.py — IMD, Soil, Slope & Historical Adapters

[NEW] backend-server/ml_engine/models/landslide_model.py — Landslide Risk Prediction Model

[MODIFY] backend-server/ml_engine/combined_disaster_engine.py — Fuses Landslide Risk into PyG GAT Nodes

[NEW] backend-server/api/routes/landslide_routes.py — Landslide APIs & Field Reports Endpoint

[MODIFY] backend-server/api/routes/evacuation_routes.py — Landslide Hazard Road Edge Penalties

[NEW] Suraksha_AI_App/app/civilian/field_report.tsx — Geotagged Field Report Capture & Offline Queue

[MODIFY] Suraksha_AI_App/app/authority/simulator.tsx — Rainfall Threshold Simulation Slider